# MiraNote Q2 2026 Retrospective

Date: 2026-05-25  |  Attendees: mengjia, Jason

## What went well

Shipped two POCs end-to-end (voice-to-text + text-clean-expand).

Day-0 rule infrastructure caught three Rule-3 violations before they reached main.

Discord bot identity confusion resolved via memory correction; Meng-Proxy is now the canonical send-on-behalf bot.

PR turnaround improved -- Jason's text-clean-expand merged in two review rounds.

## What to improve

Spec discipline -- text-clean-expand shipped without an upfront spec; we noticed gaps mid-review.

Manual smoke testing is still ad-hoc; need a per-POC checklist.

Demo data lives in each POC's own demo_data/, easy to drift -- consider shared fixtures in Q3.

## Action items

| Owner | Item | Due |
| --- | --- | --- |
| mengjia | Write spec for chatbot POC before implementation | 2026-05-30 |
| Jason | Add Conventional Commits scope cheat-sheet to CONTRIBUTING.md | 2026-06-05 |
| mengjia | Draft per-POC smoke-test checklist template | 2026-06-10 |

Notes captured by mengjia. Next retro: 2026-08-25.